SyllabusMind

DBMS MVP: progress report

19 September 2026 · CEG ASTRA Agent-a-thon build

# 1. Summary

SyllabusMind finds where a student is weak in Database Management Systems, says so plainly, and generates a fresh set of questions on whichever topic the student picks. The build has been realigned to the reduced-scope DBMS MVP: one fixed 14-topic graph, live question generation, a deterministic scoring engine and a rehearsed backward loop.

- Working end to end. Intake, radial score graph, root diagnostic, topic deep-dive and the outcome screen all run in a browser.

- 93 automated tests pass, the type-check is clean and the production build succeeds.

- The rehearsed backward loop is verified: a failed contrast question on a solid topic fires the REOPENED banner, logs the event and down-weights the topic.

- One gap: live generation is untested in the final build. Both API keys provided are out of credit, so every browser test ran on the pre-written backup questions.

# 2. How the scope changed

The project started as a full syllabus-upload product and was cut down to the MVP described in the reduced-scope build prompt. The full version is kept in the repository so nothing is lost.

| Stage | What it was | Outcome |
| --- | --- | --- |
| Full scope | Upload a syllabus, extract a graph with a model, review it, diagnose, drill into sub-topics, propagate confidence to neighbours, bundle pre-generated question banks from the data/ files. | Built and tested, including live extraction and question generation. Archived in archive/full-scope. |
| Blocker | The free model was slow and unreliable for large question banks, and both keys ran out of credit. | Bank generation for the four syllabus files in data/ was not completed. |
| Reduced MVP | One fixed 14-node DBMS graph, no upload, no extraction, no propagation, one model. Saved progress per student was added afterwards. | Current build. Rebuilt around the spec, with live per-topic question generation and a backup set. |

# 3. What is built

| Area | What it does | Where |
| --- | --- | --- |
| Fixed graph | 14 topics across five units, hand-written from the syllabus, with the exact prerequisite edges from the spec. relational_model is the hub with five children; distributed_nosql has two parents and no children. | src/lib/dbmsGraph.ts |
| Radial score graph | Root at the centre with wide spacing between levels and curved links. Mastery is the dominant signal. Assessed topics are filled with their state colour plus a glyph; unchecked topics are a flat pale grey that recedes. The thickness of a solid ring shows how much evidence backs the score, node size shows how much builds on the topic so hubs look like hubs, and a badge shows right over answered. A soft red or green tint sits behind clusters of weak or strong topics, links take the colour of the states at both ends (red when both need work), confident mistakes pulse, and the recommended topic is marked on the map itself. The selected topic glows and everything two hops away fades. A progress donut and compact legend are pinned in the corners, labels avoid nodes and badges, and the map fits its container with zoom and fit controls. | src/components/ScoreGraph.tsx, src/engine/graph.ts |
| Results page | A KPI strip of four compact tiles in one row (need work, developing, strong, confident mistakes), tinted in their mastery colours, with the weakest topic named in the subtitle. The sample size has one home, a coverage alert with a donut that says how much to trust the result. Sections run red to green with a coloured left edge, empty groups collapse to one slim row with a lighter caption and encouraging copy, every score is a donut of the same size and stroke, and the evidence is a labelled citation block with a coloured rule. Bordered buttons are for actions (Evidence, Export, Go deeper); navigation is a quiet link. | src/screens/Report.tsx, src/lib/report.ts |
| Question screens | The question takes about 72 percent of the width beside a slim map, or the map can be hidden. One header holds the stepper and a single Exit to map action. Answer options have letter badges, hover and selected states, and correct or wrong feedback; confidence is a segmented control; Submit is the same blue as every primary action and grey until an answer is picked. No internal tags (level, source, fallback) are shown. The sidebar map marks the tested topic with animated rings and a Testing now tag and has no legend. | src/components/QuestionCard.tsx, src/screens/Diagnostic.tsx |
| Shared components | One primary button, one alert (info, warning, success, danger), one choice and segmented control, one progress bar and one card style, defined once and used on every screen. | src/components/ui.tsx, src/index.css |
| Home screen | One primary action, a progress summary, a recommended next topic, map or list view, unit filters, and a topic panel with prerequisites, what the topic unlocks, and the likely cause when it needs work. | src/screens/GraphHome.tsx, src/lib/recommend.ts |
| Root diagnostic | Two questions per topic, walking from db_fundamentals outward. The next topics are generated ahead of the student so there is little waiting. | src/screens/Diagnostic.tsx, src/store/useApp.ts |
| Go deeper | One model call per click produces six to ten fresh questions on the chosen topic, using its one-hop neighbours only as context. Nothing is cached, so a repeat run gives different questions. Difficulty rises after a right answer and falls after a wrong one. | src/lib/questions.ts, src/screens/DeepDive.tsx |
| Misconception tagging | Each wrong option carries a misconception id and a plain-words belief, shown as "likely belief" in the evidence trail and the outcome. | src/lib/questions.ts, src/lib/evidence.ts |
| Outcome screen | Ranks weak and shaky topics (weak first, then topics that more others build on), lists confident-wrong topics separately, shows a one-line reason per topic from the evidence trail, and links each back into a deep-dive. | src/screens/Report.tsx |
| Scoring engine | Beta mastery update weighted by confidence and question level. States: unknown, tentative, weak, shaky, solid, verified, plus a danger overlay. No model ever returns a score or a state. | src/engine/mastery.ts |
| Backward loop | A wrong answer to the discriminating contrast question on a topic that looked solid reopens it: banner, log entry, down-weight, and a cap at Shaky until it passes a contrast check. The check is a plain comparison against the stored key. | src/engine/mastery.ts, src/store/useApp.ts |
| Backup and rehearsed sets | Pre-written questions for all 14 topics used only if live generation fails. Concurrency Control and Query Optimization always end on a pre-written contrast pair so the demo moment never depends on the network. | src/lib/backup.ts |
| Model adapter | One JSON-only adapter with validation, one retry on another model, then the backup set. A circuit breaker pauses live calls for ten minutes after a rejected key, an empty account or repeated timeouts. Short per-call timeouts keep a slow model from stalling a student. | src/lib/llm.ts |
| Saved progress | Answers, the evidence trail, diagnostic status and any deep-dive in progress are saved in the browser under each roll number. A refresh keeps them signed in on the same page; returning by roll number offers Continue or Start fresh; Switch student signs out without deleting anything. | src/lib/persist.ts, src/screens/Intake.tsx |
| Interface | Light theme with every colour and font in one token file, step navigation, evidence trail, settings dialog with token usage, respect for reduced motion. | src/theme/theme.ts, src/components/ui.tsx |

# 4. Testing

## 4.1 Automated tests (93 passing)

| Suite | Tests | What it checks |
| --- | --- | --- |
| Mastery and states | 3 | State progression, danger flag, harder questions weighing more than recall. |
| Backward loop | 4 | Reopens a solid topic on a failed contrast question, never on a pass, not on an already weak topic; the Shaky cap; the rehearsed recipe reaches the threshold. |
| Fixed graph | 7 | 14 unique topics, valid edges, hub with five children, single root, two-parent nodes, acyclic, diagnostic order root outward, one-hop context, trigger topics exist. |
| Radial layout | 3 | Root at the centre, each depth on its own ring, the hub visibly fans past half a circle, no two topics overlap. |
| Question parsing | 2 | Answer key and misconception tags stay aligned after shuffling; malformed questions are rejected. |
| Backup coverage | 15 | For every topic: a two-question diagnostic at levels 1 and 2, a deep set of six to ten questions ending on a contrast, four distinct options each; the correct answer is not always in the same position. |
| Rehearsed trigger | 3 | Control and discriminating pair present for both trigger topics; trigger topics always end on the pre-written pair even when a live one exists; other topics keep their live pair. |
| Results grouping and evidence | 10 | Topics are grouped into needs work, developing, strong, partly checked and unassessed; coverage is the share of topics with any answer, so a one-topic sample shows as 7 percent; confident mistakes sort first, then the topics most others build on; the weakest topic falls back to a developing one; the evidence names the actual question and answer that went wrong and how sure the student was, and reads simply when everything was right. |
| Student-facing notices | 5 | A fallback is reported as an amber warning in plain words; every failure reason is translated and never leaks a status code, a provider name or a mention of keys; a returning student is welcomed in green; other notices stay info. |
| Link tone and unchecked topics | 9 | A link is a risk chain when both ends need work, a concern when one does, good when both are strong, a watch while developing and idle until known; the tone is symmetric; an unchecked topic has no evidence so it is drawn flat grey with no ring, badge or tint, and becomes an assessed state the moment it has data. |
| What the map encodes | 10 | Ring thickness (certainty) is zero with no evidence, grows with more answers, is higher for agreeing answers than mixed ones, and is described in words; node size (importance) makes hubs bigger than leaves and counts indirect dependents; links split into hard (solid) and soft (dashed) with both present; hexagons mark exactly the topics with two or more prerequisites. |
| Recommendations and states | 8 | What unlocks what; the recommended next topic (root first, foundations before symptoms, weak before shaky, nothing when all strong); the five student-facing states and their names; no score for an untouched topic. |
| Saved progress | 12 | Round trip of beliefs, evidence log and a half-finished deep-dive; roll numbers case-insensitive and students kept apart; last-active tracking; corrupt JSON, wrong version, impossible values, unknown topics, malformed questions and out-of-range positions are repaired or dropped; blocked storage never throws; the stored log is bounded. |
| Tolerant JSON | 2 | Repairs a doubled brace, trailing commas, unquoted keys and surrounding prose; still throws when no JSON is present. |

## 4.2 Browser end-to-end checks

Run in Microsoft Edge against the dev server, on the backup path with no key so the run is fast and repeatable.

- Intake to score graph: all 14 topics start grey with the demo tip shown.

- Root diagnostic: 28 questions answered (two per topic) in about two seconds, then the graph returns coloured with a mix of states.

- Go deeper on Concurrency Control: seven questions ending on the pre-written control and discriminating pair.

- Saved progress: answered six questions, reloaded (still signed in, same progress); reloaded mid deep-dive (same topic, same question position); switched student and returned by roll number (saved card, Continue restores); a second student sees no saved card; Start fresh erases; corrupt storage does not crash the app.

- Failing the discriminating question: the REOPENED banner appears, a reopen event is logged, and the topic ends at Shaky despite eight of nine answers being correct.

- No page errors in any run. Type-check clean and production build succeeds.

## 4.3 Verified earlier in the full-scope build

With a funded key, live graph extraction from a messy syllabus and live question generation worked, including misconception tags and the cross-check by a second model. Those code paths are archived, not part of the current MVP.

# 5. Known limitations and what is not tested

| Item | Detail |
| --- | --- |
| Live generation in the MVP | Not exercised end to end. The OpenRouter account has about half a cent of credit and the OpenAI account has none. The prompts and validators are unit-tested, but no real model reply has passed through them in this build. |
| Free-model behaviour | The free reasoning model is slow and sometimes returns broken JSON. With a dead or slow model the first question can take up to about 50 seconds before the app falls back; after that it goes straight to the backup set. |
| Backup question quality | The 87 backup questions in use were written quickly and have not been reviewed by a subject expert. Some come from the earlier bank and were re-levelled by position. |
| Backend | The spec called for a FastAPI layer. The app calls the model directly from the browser, so the API key is compiled into the bundle and readable by anyone who opens the page. Do not deploy publicly with a key that has spend on it. |
| Persistence | Progress is saved in local storage in the browser, per roll number. It does not follow a student to another browser or device, and clearing site data removes it. There is no server-side account. |
| Not covered by tests | Screen components have no unit tests; they were checked through the browser runs above. Accessibility was designed in (shape plus colour, labelled controls) but not audited. |

# 6. Deviations from the build prompt

- Layout uses a deterministic radial placement written in code instead of the library's radialout option, which collapsed the nodes in earlier attempts. The result is the same radial tree with a fixed, readable arrangement.

- The backup set covers all 14 topics rather than only the rehearsed trigger nodes, so a failed live call never leaves a topic without questions.

- Model routing uses one model for questions, as the spec asks, with a second model used only as the retry.

# 7. Next steps

- Add credit to one key and run a real diagnostic and deep-dive to test live generation, measure latency, and tune the prompts against real output.

- Rehearse the demo trigger on both trigger topics, on the live path and on the backup path, and time it.

- Have a subject expert review the backup questions and the answer keys, especially the pre-written contrast pairs.

- Decide on a backend. A thin server would keep the key private before any public demo.

- Only after the above: consider the deferred items (second domain, propagation, saved sessions, syllabus upload).

# 8. Repository layout

| Path | Purpose |
| --- | --- |
| src/engine | Mastery, graph helpers and radial layout. No model imports. |
| src/lib/dbmsGraph.ts | The fixed 14-node graph and the trigger topics. |
| src/lib/questions.ts | Prompts, validation and shaping for live generation. |
| src/lib/backup.ts | Backup questions and the rehearsed contrast pairs. |
| src/lib/llm.ts | The only model adapter, with retry, timeout and circuit breaker. |
| src/store/useApp.ts | State and the answer pipeline, including the reopen rule. |
| src/screens, src/components | Intake, diagnostic, score graph, deep-dive and outcome screens; shared UI. |
| archive/full-scope | The earlier full-scope build. Not built or tested. |
| data | The original syllabus files. Unused by the MVP. |

Commands: npm install, npm run dev, npm test, npm run build. Put a key in .env.local as VITE_OPENAI_API_KEY to enable live generation.